Task list

* (8) As a user I want an aesthetically pleasing UI so it’s easy to use and navigate
  + Design layout (FE) (2)
  + Implement layout (FE) (2)
* (3) As a user I want a dashboard so I can navigate the application
  + Implement navigation (FE) (1)
  + Integrate with back end (FE/BE) (1)
* (2) As a user I want to be able to register so that I can use the application
  + REST API to for registration (BE) (1)
  + Create DB (BE) (1)
  + Front end sign up form. (FE) (1)
  + Login/ logout page (FE) (1)
  + Login/ Logout API (BE) (2)
* (2) As a user I want to have a friends list to make a payment group
  + REST API for adding a friend (BE) (1)
  + Data retrieval API (BE) (1)
  + Create DB schema (BE) (1)
  + Front end form (FE) (1)
  + Friend list display (FE) (1)
* (1) As a user I want a dashboard so I can see all of my bills
  + Data retrieval API (BE) (1)
  + Display data (FE) (1)
  + Format data (FE) (1)
* (2) As a user I want to be able to create even split bill so I can get my money
  + Create form for bill (FE) (1)
  + Store data on DB (BE) (1)
* (2) As a user I want to be able to create custom split bill so I can get my money
  + Create form for custom bill (FE) (1)
  + Store data on DB (BE) (1)

Team roles

- Ephraim Chu: Product owner

- Jesse Cheun: SCRUM master

- Kevin Haung: Member

- Blase Maglaya: Member

Initial Task

- Ephraim Chu: REST API for registration, DB

- Jesse Cheun: REST API for registration, DB

- Kevin Haung: Design Layout, Implement Layout

-Blase Maglaya: Design Layout, Implement Layout