Sprint 3 Plan

Product Name: Split

Team Name: Champagne Papi’s

Sprint Completion Date: TBA

Revision Number: 1.0

Revision Date: 11/12/2014

Goal: We aim to complete the entire payment life-cycle functionality for bills, as well as further beautify the layout to provide the user an eye pleasing experience.

Task Listing:

* (8) As a user I want an aesthetically pleasing UI so it’s easy to use and navigate
  + Clean up the profile layout (4)
  + Add pretty colors (2)
  + Logo creation (1)
* (5) As a user I want to be able to make payments so I don’t owe money
  + Integrate with Venmo API. (3)
* (5) As a user I want my data to be safe when making a payment so nobody steals my money
  + implement security protocols (2)
* (5) As a user I want to receive notifications of payments/charges so I can pay accordingly
  + implement email service (3)
* (3) As a user I want a mobile compatible website so I can use the application anywhere
  + research methods to implement this feature (2)
  + apply researched methods and implement (4)
* (3) As a tester I want to be able to do software builds and run regression tests
  + write test cases (1)
  + use back end testing framework (3)
  + use front end testing framework (2)
* (2) As a user I want to be able to cancel the bill so I can fix my mistakes
  + implement delete rest API (1)
  + implement front end function control (1)
* (2) As a user I want to be able to see proof of the bill so I don’t get scammed
  + implement picture uploading (2)
  + implement picture display on bill (1)

Team Roles:

- Ephraim Chu: Product owner

- Jesse Cheun: Member

- Kevin Haung: Member

- Blase Maglaya: SCRUM Master

Initial Task

- Ephraim Chu: Venmo API/ Email Service

- Jesse Cheun: Venmo API/ Email Service

-Kevin Huang: Continue layout integr ation

-Blase Maglaya: Continue layout integration

Days to meet:

MW 12:45 – 1:00 in our lab

F 11-11:15 in our lab with Stan