Sprint 2 Plan

Product Name: Split

Team Name: Champagne Papi’s

Sprint Completion Date: 11/12/2014

Revision Number: 1.0

Revision Date: 10/28/2014

Goal: We aim to continue implementing the layout and payment functionality.

Task Listing:

* (8) As a user I want an aesthetically pleasing UI so it’s easy to use and navigate

-Design Layout (2)

-Implement Layout (2)

* (1) As a user I want a dashboard so I can see all of my payments

- Create layout for payment dashboard (2)

- Get data from server (1)

- Display data (1)

* (1) As a user I want a dashboard so I can make all of my payments

-Create dashboard to make a payment (2)

* (2) As a user I want to be able to edit the bill so I can fix my mistakes

-Create edit form (1)

-Populate from already created bill (1)

- Allow user to make changes (1)

* (2) As a user I want to be able to add friends to the bill so they can pay me

-Create add friend form (1)

-Add friend to profile (1)

* (1) As a user I want to be able to change payment status

-Create button to pay (1)

-Implement API to change payment status (2)

* (5) As a user I want to be able to make payments so I don’t owe money

-Integrate with Venmo API. (3)

* (2) As a user I want to be able to read a user manual of Split

-Write user manual (1)

Team Roles:

- Ephraim Chu: Product owner

- Jesse Cheun: Member

- Kevin Haung: Scrum Master

- Blase Maglaya: Member

Initial Task

-Ephraim Chu: Get payment data from server

-Jesse Cheun: Get payment data from server

-Kevin Haung: Create layout for payment dashboard

-Blase Maglaya: Create layout for payment dashboard