Sprint 3 Report

Split

Champagne Papi's

12/10/2014

Actions to stop doing:

- We should stop being late for Scrum meetings.

Actions to start doing:

-We should start unit testing while we develop our code.

Actions to keep doing:

-Having productive Scrum meetings so that all team members are up to date.

-Have constantly updated Scrum board and burn up chart.

Work completed:

- As a user I want an aesthetically pleasing UI so it’s easy to use and navigate

- As a user I want to be able to make payments so I don’t owe money

- As a user I want my data to be safe when making a payment so nobody steals my money

- As a user I want to receive notifications of payments/charges so I can pay accordingly

- As a tester I want to be able to do software builds and run regression tests

- As a user I want to be able to cancel the bill so I can fix my mistakes

Work not completed:

- As a user I want a mobile compatible website so I can use the application anywhere

- As a user I want to be able to see proof of the bill so I don’t get scammed

Work completion rate:

For this sprint:

Total story points: 33 points

Ideal work hours: 32 hours

Total number of days in sprint: 21 days

33/21 = 1.57 story points / day

32/21 = 1.52 ideal work hours / day

For whole release:

Total story points: 52

Total work hours: 69

Total days: 42

Average user stories per day: 52/42 = 1.24 story points / day

Average ideal hours per day: 69/42 = 1.64 ideal hours/day