## Slide 1
Project Release Plan
Ephraim Chu (Product Owner)
Kevin Huang
Blase Maglaya
Jesse Cheun
10/14/2014
Champagne Papi’s

## Slide 2
Project Release Plan
Champagne Papi’s/Debt Tracker
A web application that split bills between the group. It makes money management easier

## Slide 3
Project Release Plan – User Stories
Champagne Papi’s/Debt Tracker
Sprint 1
(8) As a user I want an aesthetically pleasing UI so it’s easy to use and navigate
(3) As a user I want a dashboard so I can navigate the application
(2) As a user I want to be able to register so that I can use the application
(2) As a user I want to have a friends list to make a payment group
(1) As a user I want a dashboard so I can see all of my bills
(1) As a user I want a dashboard so I can see all of my payments
(1) As a user I want a dashboard so I can make all of my payments

## Slide 4
Project Release Plan – User Stories
Champagne Papi’s/Debt Tracker
Sprint 2
(2) As a user I want to be able to create even split bill so I can get my money
(2) As a user I want to be able to create custom split bill so I can get my money
(2) As a user I want to be able to edit the bill so I can fix my mistakes
(2) As a user I want to be able to add friends to the bill so they can pay me
(1) As a user I want to be able to change payment status
(5) As a user I want to be able to be able to make payments so I don’t owe money
(2) As a user I want to be able to read a user manual of the Debt Tracker

## Slide 5
Project Release Plan – User Stories
Champagne Papi’s/Debt Tracker
Sprint 3
(5) As a user I want my data to be safe when making a payment so nobody steals my money
(2) As a user I want to be able to see proof of the bill so I don’t get scammed
(3) As a user I want to receive notifications of payments/charges so I can pay accordingly
(3) As a user I want a mobile compatible website so I can use the application anywhere
(3) As a tester I want to be able to do software builds and run regression tests