Sprint 2 Report
Split
Champagne Papi's
11/12/2014
Actions to stop doing:
- We should stop having Scrum meetings go over 15 minutes because they are less effective.

Actions to start doing:
-Go to lab to have meetings so that we have a visual scrum board.

Actions to keep doing:
-Having productive Scrum meetings so that all team members are up to date.
-Having all Scrum material on Github so that it is easily accessible all the time.

Work completed:
-As a user I want a dashboard so I can see all of my payments
-As a user I want a dashboard so I can make all of my payments
-As a user I want to be able to add friends to the bill so they can pay me
-As a user I want to be able to change payment status
-As a user I want to be able to read a user manual of Split

Work not completed:
-As a user I want an aesthetically pleasing UI so it’s easy to use and navigate
-As a user I want to be able to edit the bill so I can fix my mistakes
-As a user I want to be able to make payments so I don’t owe money

Work completion rate:

For this sprint:

Total story points: 7 points
Ideal work hours: 15 hours
Total number of days in sprint: 14 days

7/14 = 0.5 story points / day
15/14 = 1.07 ideal work hours / day

For whole release:

Total story points: 19
Total work hours: 37
Total days: 21
Average user stories per day: 19/21 = .9 story points / day
Average ideal hours per day: 37/21 = 1.76 ideal hours/day